# Data 360 + Snowflake Demo — Functional Gap Assessment

Purpose: Explain, in business terms, what is already working, what is missing, and what must be completed before the dual-count demo (Data Cloud segment count vs Snowflake source count) can be shown end-to-end in Cursor.

# 1. What success looks like (functional)

A business user types a plain-English question in Cursor (for example: how many HCPs opened a headquarter email in Stage in the last 90 days). The system returns:

• A Data Cloud / Data 360 count

• A matching Snowflake source count

• A short comparison (difference and whether it is within the agreed tolerance)

• Counts only — no names, emails, NPIs, or other personal details

The user should not need to open the Salesforce user interface to get that answer.

# 2. What is already in place

| Capability | Business meaning | Status |
| --- | --- | --- |
| Data 360 connection in Cursor | Cursor can ask Data Cloud for segment / population counts | Ready |
| Governed playbook (Skill) | Rules for how questions are answered, which data space to use, and how to protect privacy | Ready |
| Business data map | Known objects and fields for HCP and patient use cases | Ready |
| Stage dual-count playbook | Documented Stage email and IQVIA questions with expected counts | Ready |
| Snowflake plugin in Cursor | Path to connect Snowflake for automatic source tally | Installed but not connected |

# 3. Functional gaps (what is blocking the demo)

## Gap 1 — Snowflake is not yet connected for automatic tally

Business impact: Cursor can return the Data Cloud count, but cannot automatically return the Snowflake “source of truth” count in the same answer. The comparison either stays Pending or must be run manually outside Cursor.

What is needed:

• Create the Snowflake MCP service object in the customer Snowflake account

• Issue secure access (token) for a least-privilege read role

• Configure Cursor with the service URL and token, then restart Cursor

• Confirm a simple read-only count query works from Cursor

Owner: Snowflake admin + demo presenter

## Gap 2 — Most HCP data feeds into Data Cloud are inactive or not turned on

Business impact: Many natural-language questions (especially Dev and Prod HCP profile, website, or consent questions) cannot be dual-validated because the underlying Snowflake-to-Data Cloud feeds are inactive, need activation, or are empty. The room will see blank or incomplete results if those prompts are used.

What works today for a live dual-count story:

• Stage (STG-US) headquarter email engagement — feed is active and populated

• Stage IQVIA competitive prescribing — feed is active and populated

• Patient / DTC brand and consent data — feeds are largely active (second demo lane)

What does not work yet for dual tally:

• Most Dev HCP feeds — connection exists but streams need activation

• Most Prod HCP feeds — connection inactive / streams need activation

What is needed:

• Data Cloud team activates and refreshes only the feeds required for the agreed demo script

• Confirm each demo feed shows Active and returns a non-zero count before the meeting

• Do not promise “any question in any environment” until more feeds are live

Owner: Data Cloud / data engineering

## Gap 3 — “No Salesforce access” is not the same as “no Salesforce login”

Business impact: Messaging risk. The current design lets someone work in Cursor instead of the Salesforce screens, but they still authenticate to Data Cloud (Salesforce identity / license). Promising “anyone with no Salesforce access at all” overstates what is built.

What is needed:

• Agree demo language: “No Salesforce UI required” (accurate today)

• If true headless access (no Salesforce identity) is required, governance must approve a shared/service identity model

Owner: Governance / IT security + product owner

## Gap 4 — Demo scope is wider than the data that is ready

Business impact: The skill can support count, create, publish, and activate across many brands. The data that can prove dual validation today is narrow (Stage email / IQVIA, and optionally DTC). Opening the floor to free-form questions will expose inactive feeds.

What is needed:

• Lock one primary Stage question for the dual-count proof

• Keep create/activate-to-SFMC as a separate later demo

• Use a short approved prompt list only

Owner: Demo presenter / product owner

## Gap 5 — Who is allowed to use this, and under what privacy rules

Business impact: Without clear access and privacy rules, the demo cannot be extended beyond a small pilot group.

What is needed:

• Named users (or roles) allowed to use Data 360 from Cursor

• Named Snowflake read role for source tallies

• Written confirmation that answers are counts only (no personal data in responses)

• Agreed tolerance for count differences (recommended 2–5%), accounting for refresh timing

Owner: Governance / compliance + customer IT

# 4. Minimum path to a successful dual-count demo

| Step | Action | Exit criteria |
| --- | --- | --- |
| 1 | Lock the demo question (Stage HQ email openers, last 90 days) | One approved prompt in the run sheet |
| 2 | Confirm Stage email (and optional IQVIA) feeds are Active and refreshed | Non-zero Data Cloud count |
| 3 | Stand up and connect Snowflake access in Cursor | Snowflake count returns automatically |
| 4 | Dry-run once end-to-end before the room | Both counts shown; difference within tolerance |
| 5 | Align messaging on access (UI vs identity) | Approved speaking points |

# 5. Recommended demo posture until gaps close

• Lead with Stage headquarter email (and optional IQVIA) — this is the only reliable HCP dual-count path today.

• Treat patient/DTC as a second lane after the HCP Stage proof.

• Do not open Dev/Prod HCP dual-Snowflake questions until feeds are activated and populated.

• If Snowflake connection is not ready on demo day: still show Data Cloud live; run Snowflake tally manually and call out that automatic connection is the remaining wire.

# 6. Bottom line

Functionally, the “ask in plain English and get a Data Cloud count” path is largely ready. The gaps that block the full agenda are: (1) automatic Snowflake tally not connected, (2) most HCP source feeds not active for broader questions, and (3) access messaging/governance for users who should not use the Salesforce UI. Closing Steps 1–4 above is enough for a credible dual-count demo.

Related materials: usecase-prompts/demo-run-sheet.md (room script) · usecase-prompts/demo-segments-d360-snowflake.md (SQL detail)